AUTOSCALE CLOUD CONTROLLER

Version 1.0 — Project Status, Known Limitations & Roadmap

Baseline document • 19 October 2026

VERSION 1.0 DECISION: Freeze the current implementation as the baseline. Keep destroy/cleanup as a known issue for Version 2.0. Do not claim real Azure provisioning or Ansible configuration is fully validated until an end-to-end test has succeeded.

# 1. Executive Summary

AutoScale Cloud Controller is a cloud-automation project intended to provide a dashboard-driven workflow for planning infrastructure changes, requiring approval, and orchestrating Terraform with optional Ansible configuration. The project uses a React/Vite/TypeScript frontend and a Node.js/Express/TypeScript backend.

The current milestone is Version 1.0. The backend has a Terraform orchestration route mounted under /api/azure, and the orchestration code discussed includes a plan-and-approval workflow plus Ansible integration support. Destroy functionality is not working correctly and is explicitly deferred to Version 2.0.

Evidence boundary: the project code and logs discussed confirm that the router is mounted and the server has started in local-simulation mode. They do not, by themselves, prove that a real Azure VM was provisioned and then configured successfully by Ansible. That end-to-end validation remains a future test unless separately verified.

# 2. Project Goals

Provide a dashboard as the control surface for infrastructure operations.

Use Terraform to prepare and execute infrastructure changes.

Require an explicit approval step before applying a planned change.

Integrate Ansible for post-provisioning machine configuration when configured.

Expose operation status and useful diagnostics to make failures easier to investigate.

Keep infrastructure cleanup/destroy behavior reliable and safe; this remains a known issue.

# 3. Technology and Architecture

| Layer | Technology / path | Purpose |
| --- | --- | --- |
| Frontend | React + Vite + TypeScript | Dashboard and user interaction. |
| Backend | Node.js + Express + TypeScript | API endpoints and orchestration. |
| Terraform integration | terraform-orchestrator.ts; mounted at /api/azure | Infrastructure planning and approval workflow. |
| Infrastructure code | infrastructure/terraform (expected path; verify local path) | Terraform configuration and variables. |
| Configuration management | Ansible playbook/inventory when configured | Post-provisioning setup; actual run must be verified. |
| Local execution | npm scripts / local Node server | Development and testing workflow. |

# 4. What Has Been Done / Current Baseline

Project structure and application stack — The project is organized as a web frontend and Node/Express backend written in TypeScript.

Backend server — The server log previously showed it listening at http://localhost:4000.

Terraform route registration — The active server imports the Terraform orchestrator and mounts it at /api/azure.

Plan/approval design — The orchestration source discussed includes a plan step and a separate approval/apply step. The intended safety rule is to review a plan and approve explicitly before applying.

Ansible support — Ansible execution is represented as an optional post-provisioning step in the orchestration design. A successful real playbook run is not established by the evidence in this summary.

Deployment/repository work — The project has been prepared for GitHub and Firebase-related deployment work in the broader workflow; these notes do not establish a completed, verified production deployment.

Versioning decision — Version 1.0 is the agreed stopping point. Destroy is recorded as a known issue for Version 2.0.

# 5. Current Workflow (Intended)

1. Operator chooses the desired infrastructure capacity in the dashboard.

2. Frontend sends a request to the backend Terraform API.

3. Backend runs a Terraform plan and returns its result for review.

4. Operator reviews the plan and explicitly approves the operation.

5. Backend applies the approved plan.

6. If Ansible is configured, the backend may run the configured playbook against the provisioned target.

7. Operation results and errors should be recorded and shown to the operator.

Important: this is the intended workflow represented by the discussed code, not a claim that every step has passed an end-to-end test against Azure.

# 6. Known Issues and Limitations

| Issue / limitation | Impact | Decision |
| --- | --- | --- |
| Destroy / cleanup does not work correctly | Resources may not be removed through the intended application workflow. | Known issue; fix in Version 2.0. |
| Real Azure end-to-end result not confirmed | Router registration or local server startup does not prove provisioning works. | Run a controlled end-to-end test before claiming verified support. |
| Ansible execution not confirmed end-to-end | Integration code/configuration may exist without a successful playbook run. | Verify inventory, connectivity, credentials and playbook execution. |
| Environment/configuration must be checked | Terraform directory, variables, credentials and optional Ansible settings affect execution. | Validate configuration before cloud operations. |
| Approval security must be reviewed | A secret embedded in frontend code would be exposed to browser users. | Keep privileged credentials server-side or use authenticated sessions; never ship a permanent admin secret in Vite client variables. |
| Cost and resource safety | Successful applies can create billable cloud resources. | Review plan, region, size and cost; only apply with explicit authorization. |

# 7. Version 1.0 Scope and Freeze Decision

Version 1.0 is the current project baseline, not a claim that every cloud lifecycle operation is production-ready.

Freeze the current code and preserve a Git commit/tag for Version 1.0.

Do not introduce additional features while declaring this milestone complete.

Keep the existing dashboard and working behavior unchanged unless a blocking defect requires a correction.

Record destroy/cleanup as a Version 2.0 issue.

Do not run apply or destroy against real cloud resources without reviewing the plan and explicitly approving the operation.

Record test outcomes honestly: distinguish implemented, locally tested, and verified against Azure.

# 8. Version 2.0 Roadmap

Priority 1 — Fix destroy safely: Implement destroy/cleanup with explicit confirmation, plan review, clear resource scope, and robust error handling. Test against a disposable test resource group/workspace first.

Priority 2 — Verify Terraform provisioning: Check init/validate/plan, variable names, working directory, Azure authentication, region/size, and a successful approved apply.

Priority 3 — Verify Ansible configuration: Confirm inventory generation, SSH connectivity, key/credential handling, playbook selection, idempotency, and stdout/stderr reporting.

Priority 4 — End-to-end lifecycle tests: Test plan → approval → provision → configure → status/reporting → destroy in a small disposable environment.

Priority 5 — Security hardening: Keep secrets out of frontend bundles and Git. Use server-side authorization, validate requests, restrict privileged endpoints, and avoid exposing sensitive Terraform output.

Priority 6 — Operation history and observability: Persist operation state, timestamps, logs, error summaries, and outcomes; handle server restarts and concurrent operations.

Priority 7 — UI/UX and reliability: Show clear pending/running/succeeded/failed states, confirmation prompts, retry guidance, and actionable errors.

Priority 8 — Deployment and documentation: Document environment variables, Azure prerequisites, setup commands, architecture, rollback steps, and repeatable tests.

# 9. Definition of Done for Version 2.0

A Terraform plan is generated and reviewed before any apply.

An unauthorized request cannot approve or execute privileged infrastructure changes.

A test Azure resource can be provisioned successfully using the documented workflow.

Ansible successfully configures the test target and reports success/failure accurately.

Destroy removes only the intended test resources and reports the result clearly.

Failure scenarios are tested: invalid variables, missing credentials, unreachable host, failed playbook, and Terraform errors.

Secrets are excluded from Git and browser bundles.

The test record includes commands, prerequisites, results, and cleanup confirmation.

# 10. Suggested Git Release Checklist

Run npm run build from the active app directory.

Run npm run typecheck:server if present in package scripts.

Review git status and ensure .env, credentials, Terraform state files, and plan files are not committed.

Commit the Version 1.0 baseline and tag it, for example v1.0.0.

Keep a separate issue or roadmap entry for destroy/cleanup.

Document tests not run; do not label them as passed.

# 11. Final Status Statement

AutoScale Cloud Controller Version 1.0 is frozen as the current baseline. The project includes a mounted Terraform orchestration route and a plan/approval design, with Ansible integration support in the orchestration workflow. Destroy functionality is a known limitation scheduled for Version 2.0. Real Azure provisioning and Ansible execution should be described as verified only after an end-to-end test confirms them.

End of Version 1.0 status and roadmap document